Project Initialization and Planning Phase

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24236 |
| Project Name | Explore With Ai: Custom Itineraries For Your Next Journey |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I want to set up the project environment and install required libraries so that development can start smoothly. | 2 | High | S.Sai Kiran | 28 January 2026 | 31 January 2026 |
| Sprint-1 | Model Initialization | USN-2 | As a developer, I want to generate and configure the Gemini API key to enable interaction with the generative AI model. | 2 | High | S. Reddy Darbar | 28 January 2026 | 31 January 2026 |
| Sprint-2 | AI Integration | USN-3 | As a user, I want to generate a personalized travel itinerary by providing destination, days, and nights so that I can plan my trip easily. | 3 | High | R.Sai Ganesh | 02 February 2026 | 09 February 2026 |
| Sprint-2 | Prompt Handling | USN-4 | As a system, I want to send structured prompts to the Gemini model to generate meaningful and detailed itineraries. | 2 | Medium | U.Raghu Ramireddy | 05 February 2026 | 09 February 2026 |
| Sprint-3 | User Interface | USN-5 | As a user, I want a simple and interactive Streamlit interface to enter travel details and view generated itineraries. | 2 | High | S.Sai Kiran, S.Reddy Darbar | 10 February 2026 | 12 February 2026 |
| Sprint-3 | Error Handling | USN-6 | As a user, I want the system to validate inputs and display error messages so that incorrect inputs are handled properly. | 1 | Medium | S.Sai Kiran, S.Reddy Darbar, R.Sai Ganesh | 12 February 2026 | 18 February 2026 |
| Sprint-4 | Deployment | USN-7 | As a developer, I want to deploy the application using Streamlit so that users can access it through a web interface. | 2 | High | S.SaiKiran S.Reddy Darbar, R.Sai Ganesh, U.Raghu Ramireddy | 14 February 2026 | 18 February 2026 |